## Slide 1
WORKSHOP GUIDE
Feature Breakdown
Facilitator Presentation
Decompose high-level features into actionable, sprint-ready user stories — aligning teams on scope, dependencies, and value before work begins.
STEPHENS INSIGHT GROUP
stephensinsightgroup.com

## Slide 2
01 / SUMMARY
What Is a Feature Breakdown?
A structured Agile session that decomposes high-level features into well-defined, actionable components aligned with business priorities — turning strategy into stories teams can estimate, plan, and ship.
1
Feature to Story Mapping
Break large features into manageable user stories with clear scope boundaries.
2
WSJF Prioritization
Apply Weighted Shortest Job First scoring to sequence stories for maximum value.
3
Acceptance Criteria
Establish clear, testable expectations so teams know when a feature is complete.
4
Dependency Mapping
Surface cross-team dependencies before work begins to prevent delivery blockers.
5
Backlog Organization
Structure the backlog for continuous refinement and sprint-ready execution.
STEPHENS INSIGHT GROUP
02

## Slide 3
04 / FACILITATION
Running the Workshop
Facilitation is about guiding the group toward clarity and shared commitment — not presenting. Keep the decomposition focused, surface the right voices, and move the team from vague feature descriptions to crisp, estimable stories.
PURPOSE
Decompose features into well-scoped user stories with clear acceptance criteria and identified dependencies.
STYLE
Collaborative and iterative. Encourage debate on scope boundaries — healthy disagreement now prevents delivery surprises later.
OUTCOME
A prioritized, sprint-ready backlog of stories the team understands, has estimated, and is committed to delivering.
Duration: most sessions run 2–3 hours per feature set. Complex or cross-team features may need a follow-up session.
STEPHENS INSIGHT GROUP
03

## Slide 4
02 / APPLICATION
Roles and Responsibilities
Facilitator
Guides decomposition, keeps the group focused on value and clarity, and prevents the session from collapsing into design debates.
Stay neutral on scope decisions.
Product Manager / PO
Provides business context, clarifies value and priority, and makes final calls on scope boundaries.
Focus on the “what” and “why,” not the “how.”
Developers & Architects
Provide technical input on feasibility, complexity, and dependencies; flag assumptions affecting delivery.
Bring healthy skepticism to scope estimates.
Key Stakeholders
Clarify business requirements, validate user needs, and give context behind each feature.
Their presence prevents costly misunderstandings later.
Recommended: 5–10 participants per feature. Larger groups slow decomposition without improving outcomes.
STEPHENS INSIGHT GROUP
04

## Slide 5
WORKSHOP AGENDA
Six Steps to a Sprint-Ready Backlog
1
Context Setting
Review the feature's objective and value statement; confirm scope boundaries.
2
Story Mapping
Decompose into user activities and tasks; draft stories in “As a… I want… So that…” format.
3
Acceptance Criteria
Define clear, testable criteria for each story; identify edge cases and exceptions.
4
Dependency ID
Surface cross-team and cross-system dependencies; flag sequencing constraints.
5
Relative Sizing
Size stories with points or t-shirt sizing; flag stories needing further breakdown.
6
Prioritization
Apply WSJF or MoSCoW to order the backlog; confirm order with the PO.
STEPHENS INSIGHT GROUP
05

## Slide 6
FACILITATOR NOTES
Common Anti-Patterns to Avoid
!
Gold-Plating Stories
Adding unnecessary detail or scope inflates estimates and delays delivery. Keep stories focused on the minimum needed to deliver value.
!
Skipping Acceptance Criteria
Stories without clear acceptance criteria lead to rework and “done” disputes. Define criteria before a story enters a sprint — not after.
!
Technical Tasks as Stories
“Refactor the database schema” is a task, not a story. Keep the backlog focused on business or user outcomes.
!
Decomposing Without the Right People
Without developers, stories miss technical complexity. Without POs, they lose business intent. Both are essential.
!
Stories Too Large
Stories that can't complete within a sprint create WIP buildup and hide delivery risk. If it feels too large to estimate, decompose it further.
STEPHENS INSIGHT GROUP
06

## Slide 7
05 / FOLLOW-UP
After the Workshop
A successful Feature Breakdown session produces a clear, actionable backlog. Share it immediately — context decays quickly, and the sooner the team acts on the output, the more value the workshop delivers.
PRIORITIZED STORY BACKLOG
ACCEPTANCE CRITERIA PER STORY
DEPENDENCY MAP
STORY POINT ESTIMATES
SPRINT-READY STORIES
Ongoing Next Steps
Load decomposed stories into your backlog tool (Jira, Azure DevOps, Rally) and assign ownership.
Review stories with development teams in the next refinement session to validate estimates.
Track and resolve identified dependencies before the work enters a sprint.
Monitor completion against acceptance criteria to confirm the feature delivers as intended.
STEPHENS INSIGHT GROUP
07

## Slide 8
Ready to facilitate?
Use this deck alongside the Story Map Template and Facilitator Guide to run your own Feature Breakdown session.
STEPHENS INSIGHT GROUP
stephensinsightgroup.com · info@stephensinsightgroup.com