## Slide 1
WORKSHOP GUIDE
Epics and Capabilities
Facilitator's Presentation
Turn portfolio goals into sized, fundable Epics and Capabilities before a single Feature hits the backlog.
Stephens Insight Group

## Slide 2
Session Agenda
01
Summary
What the workshop is and why it exists
02
Application
When to run it, who needs to be in the room
03
Preparation
What needs to happen before the session starts
04
Facilitation
Step-by-step walkthrough of the session itself
05
Follow-Up
Outputs, distribution, and next steps

## Slide 3
What Is This Workshop?
This workshop is the bridge between portfolio strategy and program delivery.
Goals
→
Epics
→
Capabilities
→
Features
Portfolio Level
Program / ART Level

## Slide 4
Key Definitions (SAFe)
Epic
A significant solution development initiative. Requires a Lean business case and Portfolio Leadership approval before funding.
Capability
Large solution functionality whose implementation often spans multiple Agile Release Trains. Sized to be delivered within a Program Increment.
Feature
Solution functionality that delivers business value and is sized to be delivered by a single Agile Release Train within a PI.
Source: Scaled Agile Framework (SAFe) — scaledagileframework.com

## Slide 5
Why This Matters
1
Protects the Backlog
Nothing reaches a team's backlog without a traceable line back to an approved Goal.
2
Shared Vocabulary
Epic, Capability, and Feature stop being interchangeable buzzwords across Portfolio and Program levels.
3
Sets Up Feature Breakdown
Capabilities that are already sized and scoped make feature splitting fast instead of speculative.

## Slide 6
Roles and Prerequisites
Who Needs to Be in the Room
Portfolio/Business Owner
Confirms Goals in scope; final approval on Epics
Epic Owner
Drafts hypothesis, MVP, and business case
Product/Solution Management
Decomposes Epics into Capabilities
System/Solution Architect
Confirms architectural runway fit
RTE or STE
Facilitates and tracks the Portfolio Kanban
Prerequisites
Approved Goals Strategic Themes or portfolio Goals, ideally as OKRs, already signed off by Portfolio Leadership. Draft Epic Hypotheses At least a draft hypothesis for each candidate initiative, with a named Epic Owner.

## Slide 7
Facilitation: Opening the Session
1
Open with the Goals
Review the Strategic Themes and OKRs the portfolio is funding this cycle.
2
Walk the Hierarchy
Goals to Epics to Capabilities to Features, using one real, familiar example.
3
Surface and Hypothesize Epics
Each Epic Owner presents their one-page hypothesis: problem, MVP, outcome.

## Slide 8
Facilitation: Decomposing the Work
4
Decompose Epics into Capabilities
Group by ART or Solution Train and size roughly.
5
Stress-Test Against LPM Criteria
Confirm each Epic has a business case, MVP, and rough WSJF score.

## Slide 9
Facilitation: Closing the Session
6
Sequence on the Portfolio Kanban
Move approved items into Review/Analysis; park what isn't ready.
7
Confirm Hand-Off to Feature Breakdown
Agree on what "ready for feature splitting" looks like.

## Slide 10
Common Anti-Patterns to Avoid
Writing Epics that are really just oversized Features in disguise. If it fits in one ART's PI, it's not an Epic.
Skipping the business case and MVP definition because "everyone already agrees this is important."
Letting Capabilities balloon instead of splitting them to fit within a Program Increment.
Approving an Epic without a named, accountable Epic Owner in the room.

## Slide 11
Expected Outputs & Next Steps
Expected Outputs
Epic Hypothesis Statements
Capability List by ART
Updated Portfolio Kanban
Lean Business Case Drafts
Feature Breakdown Hand-Off Notes
Ongoing Next Steps
1. Epic Owners finalize Lean business cases within 1-2 weeks
2. Product/Solution Management schedules Feature Breakdown Workshops
3. RTE/STE updates the Portfolio Kanban weekly until PI Planning
4. Revisit unapproved Epics at the next portfolio sync
5. Archive session artifacts in the shared workspace

## Slide 12
Ready to Facilitate
Capital In. Value Out.
Stephens Insight Group | stephensinsightgroup.com