## Slide 1
WORKSHOP GUIDE
Story Pointing
Facilitator Presentation
Give the team a shared, repeatable way to size backlog items before they commit to a sprint.
1
2
3
5
8
13
21
Stephens Insight Group

## Slide 2
01 / THE CONCEPT
What Is Story Pointing?
Story pointing is the practice of assigning a relative, unit-less number, a story point, to each backlog item so the team can compare size and effort without estimating in hours. Most teams draw values from a Fibonacci-based sequence because the widening gaps between numbers force a clear choice between neighboring sizes.
THE POINT SCALE
1
Trivial
2
Small
3
Straightforward
5
Moderate
8
Complex
13
Large
21
Needs Breakdown
STEPHENS INSIGHT GROUP
Story Pointing Facilitator Guide

## Slide 3
01 / THE CONCEPT
Why Points Instead of Hours?
1
Shared Language
A common, relative scale replaces individual guesses about hours, so the team compares size against size.
2
Faster Planning
A calibrated scale and a small set of reference stories let a team size a full backlog in one sitting.
3
Exposes Uncertainty Early
A wide spread of votes on one story is a signal, not a nuisance, it flags a story that needs more discovery.
STEPHENS INSIGHT GROUP
Story Pointing Facilitator Guide

## Slide 4
02 / APPLICATION
When and How to Apply It
Sprint Planning
Size the candidate stories a Product Owner has brought forward.
Backlog Refinement
Work through upcoming stories so nothing arrives at planning unsized.
New Team Calibration
Establish a shared point scale from scratch using agreed reference stories.
Cross-Team Alignment
Compare point scales across teams ahead of PI Planning.
STEPHENS INSIGHT GROUP
Story Pointing Facilitator Guide

## Slide 5
02 / APPLICATION
Roles in the Room
Facilitator / Scrum Master
Runs the session, keeps the vote moving, and calls attention to divergence.
Product Owner
Presents each story and answers scope questions. Does not vote.
Development Team
Estimates as the people who will build the work. Votes independently.
Tech Lead / Architect
Flags technical risk so the estimate reflects real complexity.
STEPHENS INSIGHT GROUP
Story Pointing Facilitator Guide

## Slide 6
03 / PREPARATION
Before We Start
1
Groomed Backlog
Candidate stories are written, have acceptance criteria, and are small enough to size in one sitting.
2
Point Scale and Reference Stories
The team has already agreed which scale to use and has two or three completed stories mapped to specific point values.
STEPHENS INSIGHT GROUP
Story Pointing Facilitator Guide

## Slide 7
04 / FACILITATION
How the Session Runs
1
Introduction: what is story pointing and today's goal
2
Establish the point scale and walk through reference stories
3
Round one: present a story, vote independently, reveal together
4
Discuss outliers and re-vote once
5
Repeat across the backlog, flagging anything that can't converge
6
Record every point value and close
STEPHENS INSIGHT GROUP
Story Pointing Facilitator Guide

## Slide 8
04 / FACILITATION
Facilitation Ground Rules
Vote independently, reveal together.
Don't let the first number spoken anchor everyone who votes after it.
Discuss outliers before re-voting.
High and low voters explain their reasoning first, not to justify a compromise number.
Points are relative, not hours.
Resist the urge to convert a story point into a fixed number of hours.
Re-estimate before commitment only.
Once a sprint starts, the point value is locked.
STEPHENS INSIGHT GROUP
Story Pointing Facilitator Guide

## Slide 9
04 / FACILITATION
Common Anti-Patterns to Avoid
✕
Converting story points directly into hours
✕
Revealing votes one at a time instead of simultaneously
✕
Re-estimating a story mid-sprint because it turned out harder
✕
Letting the most senior or loudest voice explain their vote first every round
STEPHENS INSIGHT GROUP
Story Pointing Facilitator Guide

## Slide 10
05 / FOLLOW-UP
What Happens After
Expected Outputs
Pointed Backlog
Updated Reference Story Set
Flagged Outlier Stories
Team Velocity Baseline
Sprint Capacity Forecast
Ongoing Next Steps
Log point values against completed work each sprint to build a real velocity trend.
Revisit reference stories every few sprints as the team's understanding of size matures.
Share the pointed backlog with dependent teams before PI Planning.
STEPHENS INSIGHT GROUP
Story Pointing Facilitator Guide

## Slide 11
Ready to Point
the Backlog
Bring your point scale, your reference stories, and this deck. The rest is one story at a time.
Stephens Insight Group
stephensinsightgroup.com