## Slide 1
WORKSHOP GUIDE
Team Charter
A facilitator's guide to helping a new or reorganizing team put its purpose, roles, and working norms in writing.
Stephens Insight Group | Facilitator Presentation

## Slide 2
01 / WHY THIS MATTERS
A charter is how a team decides how it works, on purpose
Every team already operates by some set of norms. Without a charter, those norms are unwritten, inconsistent, and discovered the hard way, usually during a conflict.
1
Faster Time to Trust
Teams that align on norms and decision rights before day one spend far less time in the storming phase new teams default to.
2
Fewer Escalations
A documented escalation path gives ambiguous situations a name and an owner before they become an executive fire drill.
3
Portfolio Visibility
Sponsors and the PMO get a dated record of what the team committed to and which value stream or ART it supports.
Team Charter Workshop Guide

## Slide 3
02 / SESSION AGENDA
Six steps, in order
Agreement gets harder to reach the later you leave a topic. Work top to bottom, don't skip ahead.
1
Welcome & Frame the Session
5 min
2
Define Purpose & Mandate
20 min
3
Define Roles & Decision Rights
20 min
4
Define Working Agreements
20 min
5
Define the Escalation Path
15 min
6
Review, Commit & Assign Ownership
15 min
Team Charter Workshop Guide

## Slide 4
03 / FACILITATION — STEP 1 OF 6
Define Purpose & Mandate
Draft a 2-3 sentence statement of why this team exists and what outcome it's accountable for.
Anchor the statement to the value stream, product, or program the team supports
Write it as a team, out loud, on the shared screen — not pre-drafted by one person
Test the draft: would a new hire understand the team's purpose from this alone?
Capture the statement verbatim in the Team Charter Template before moving on
FACILITATOR TIP
If the room stalls, ask: "What would stop happening tomorrow if this team didn't exist?" The answer is usually the mandate.
Team Charter Workshop Guide

## Slide 5
03 / FACILITATION — STEP 2 OF 6
Define Roles & Decision Rights
Map who owns which decisions and who is only consulted, using a simple RACI-style pass rather than a full org chart.
List the team's 4-6 highest-stakes recurring decisions
For each, name who is Accountable, who is Consulted, and who is only Informed
Surface role gaps or overlaps out loud, don't let them stay assumed
Name a backup for any single point of failure on the team
FACILITATOR TIP
Watch for a decision everyone assumes someone else owns. That's the gap most likely to surface as a missed deadline later.
Team Charter Workshop Guide

## Slide 6
03 / FACILITATION — STEP 3 OF 6
Define Working Agreements
Agree on the team's norms: meeting cadence, response-time expectations, how conflict gets raised, and how decisions get documented.
Cover: meeting cadence, core hours, response-time expectations
Cover: how the team disagrees productively and how conflict gets raised
Cover: where decisions and notes get recorded so they outlive the meeting
Capture only agreements the team will actually enforce, not aspirational ones
FACILITATOR TIP
A silent nod is not agreement. If a norm gets no pushback at all, ask the group directly whether they'd actually flag a violation of it.
Team Charter Workshop Guide

## Slide 7
03 / FACILITATION — STEP 4 OF 6
Define the Escalation Path
Agree on what gets escalated, to whom, and how fast, so ambiguity has a name before it becomes a fire drill.
Separate "escalate to sponsor" triggers from "escalate to Scrum Master/RTE" triggers
Define a target response time for each escalation tier
Confirm the sponsor agrees with the path the team just wrote, before the room breaks
Write the path into the charter exactly as agreed, not as a vague fallback line
FACILITATOR TIP
If the sponsor isn't in the room for this step, this is the one section that must be reviewed with them before the charter is considered final.
Team Charter Workshop Guide

## Slide 8
03 / FACILITATION — STEP 5 OF 6
Review, Commit & Assign Ownership
Read the full charter back to the group, get a visible commitment, and name who keeps it current.
Read every section back to the group, section by section
Ask for a visible commitment: a show of hands, a signature line, an explicit yes
Name the person who owns keeping the charter current going forward
Schedule the first re-check date before the room breaks
FACILITATOR TIP
A charter with no named owner quietly stops being used within a month. This step is not optional, even when time is short.
Team Charter Workshop Guide

## Slide 9
04 / AFTER THE SESSION
Post it, don't file it
A charter that lives in a slide no one reopens isn't a charter, it's a memory.
Post the signed charter where the team already looks — a pinned channel message or wiki page, not a buried folder
Share a copy with the sponsor and the PMO for the record
Review it at the team's next retrospective and ask what's already been broken
Re-ratify after any change to roster, scope, or reporting line
Stephens Insight Group | stephensinsightgroup.com | info@stephensinsightgroup.com