## Slide 1
WORKSHOP GUIDE
Portfolio Kanban Workshop
A facilitator's guide to helping a team visualize, limit, and improve the flow of portfolio epics from idea to value.
Stephens Insight Group | Facilitator Presentation

## Slide 2
00 / OVERVIEW
Agenda
Topics covered in this facilitator session.
Portfolio Kanban Workshop Guide
1
Introduction to Portfolio Kanban
2
When to Use
3
The Kanban Board & Flow
4
WIP Limits
5
Example Scenario
6
Portfolio Kanban Template
7
Let's Kanban
8
Q & A

## Slide 3
01 / INTRODUCTION
Introduction to Portfolio Kanban
Portfolio Kanban Workshop Guide
Portfolio Kanban noun: (kan-bahn); a visual system for managing the flow of epics from idea to value.
A method used to make the flow of work visible, and to expose where it is stuck, by limiting how much can be in progress at once.
For every epic on the board, we track a consistent set of things: its stage, how long it has been there, and whether its stage is within its WIP limit.
Manage and improve flow by keeping work moving — when a stage is full, finish before starting something new.
Core Principle
Make the flow of work visible and expose where it is stuck by limiting how much can be in progress at once.
Visualize the Work
For every epic on the board, track its stage, how long it has been there, and whether its stage is within its WIP limit.
Limit Work in Process
Manage and improve flow by keeping work moving — do not start new work when a stage is full.

## Slide 4
01 / INTRODUCTION
When to Use
Portfolio Kanban is most valuable when the team exhibits one or more of these signals.
Portfolio Kanban Workshop Guide
Too Many Epics in Flight
Teams are context-switching across more initiatives than they can actually execute well.
Work Stalls in Analysis
Good ideas sit in review or approval for months with no visibility into why.
No Clear View of Status
Leadership can't answer what the team is working on right now without pulling several reports.
Resetting Lean Portfolio Management
The organization is establishing or resetting its LPM practice and needs a shared operating model.

## Slide 5
02 / THE KANBAN BOARD
The Kanban Board
Stages and Flow

## Slide 6
02 / THE KANBAN BOARD
Board Stages
The board is organized into five stages. Work-in-process (WIP) limits are applied to each stage to prevent overload and expose bottlenecks early.
Portfolio Kanban Workshop Guide
Funnel
Ideas enter here
›
Reviewing
Analysis & business case
›
Portfolio Backlog
Approved, awaiting capacity
›
Implementing
Active development
›
Done
Value delivered
Each stage has its own WIP limit — a maximum number of epics allowed at once.

## Slide 7
02 / THE KANBAN BOARD
WIP Limits
A cap on the number of epics allowed in a stage at the same time.
Portfolio Kanban Workshop Guide
A WIP Limit IS
A forcing function: when a stage is full, the team must finish something before starting something new — exposing exactly where flow is breaking down.
A WIP Limit IS NOT
A punishment, or a hard rule that can never flex. It is a signal to swarm and finish work, not a wall to work around.
Note: The value of a WIP limit compounds over time — as flow improves, the team can safely lower limits further and go even faster.

## Slide 8
02 / THE KANBAN BOARD
How to Read the Board
Look for two signals: items sitting far longer than normal (aging), and stages holding more than their WIP limit (overloaded).
Portfolio Kanban Workshop Guide
Aging:
An epic that has been in one stage far longer than similar items.
Overloaded:
A stage holding more epics than its WIP limit allows.
Blocked:
An item that cannot move forward without an external decision.
Little's Law
Average Time in System = Work in Process ÷ Throughput
Lower WIP moves faster. The relationship is mathematical — cutting WIP directly reduces average wait time.

## Slide 9
02 / THE KANBAN BOARD
What to Track
A handful of simple metrics tell the whole flow story:
Portfolio Kanban Workshop Guide
Cycle Time:
How long an epic takes from Funnel to Done.
Throughput:
How many epics reach Done per period.
Aging WIP:
How long each in-progress epic has sat in its current stage.
Blocked Items:
Epics that cannot move without an external decision.

## Slide 10
03 / EXAMPLE SCENARIO
Example Scenario

## Slide 11
03 / EXAMPLE SCENARIO
Portfolio Kanban Example
Your portfolio has three active epics. You need to place them on the board and check their flow.
Portfolio Kanban Workshop Guide
Migrate Core Platform
Stage:
_____________
Days in Stage:
_____________
Within WIP Limit?
_____________
Launch Partner Portal
Stage:
_____________
Days in Stage:
_____________
Within WIP Limit?
_____________
Automate Compliance Reporting
Stage:
_____________
Days in Stage:
_____________
Within WIP Limit?
_____________

## Slide 12
03 / EXAMPLE SCENARIO
Placing the Epics
Portfolio Kanban Workshop Guide
Epic | Stage | Days in Stage | Within WIP Limit?
Migrate Core Platform | Implementing | 12 days | Yes
Launch Partner Portal | Reviewing | 41 days | No – over limit
Automate Compliance Reporting | Portfolio Backlog | 6 days | Yes
Epic
Stage
Days in Stage
Within WIP Limit?

## Slide 13
03 / EXAMPLE SCENARIO
Spot the Bottleneck
Launch Partner Portal has been in Reviewing for 41 days — well past the stage's normal cycle time, and the stage is already over its WIP limit.
Portfolio Kanban Workshop Guide
Launch Partner Portal
Reviewing – 41 days – Over WIP Limit
This is a bottleneck: work is piling up here faster than it's moving out.
FACILITATOR TIP
Ask: "Why has this been sitting here for 41 days?" Avoid moving on until the group identifies a real cause — not a symptom.
This is where Lean Portfolio Management earns its value: protecting teams from overload by making the invisible visible.

## Slide 14
03 / EXAMPLE SCENARIO
Discuss: What's Blocking It?
As a group, discuss why Launch Partner Portal has stalled in Reviewing:
Portfolio Kanban Workshop Guide
?
Is the business case waiting on an approval?
?
Is a dependency blocking analysis?
?
Is there a capacity conflict with another value stream?
?
Is ownership unclear?

## Slide 15
03 / EXAMPLE SCENARIO
Portfolio Kanban Example
Given the board, Launch Partner Portal is the clear bottleneck — it should be swarmed and resolved before starting any new work in Reviewing.
Portfolio Kanban Workshop Guide
Resolution:
Given the board, Launch Partner Portal is the clear bottleneck — it should be swarmed and resolved before starting any new work in Reviewing.
Discussion:
Do you disagree? Why or why not?

## Slide 16
04 / TEMPLATE
Portfolio Kanban Template
Portfolio Kanban Workshop Guide
WIP Limit Rule
Items in Stage ≤ WIP Limit | If not, stop starting — start finishing.
Epic | Owner | Stage | Days in Stage | WIP Limit | Status
Migrate Core Platform | Value Stream A | Implementing | 12 | 5 | OK
Launch Partner Portal | Value Stream B | Reviewing | 41 | 3 | Over
Automate Compliance Reporting | Value Stream A | Portfolio Backlog | 6 | 6 | OK
Epic
Owner
Stage
Days in Stage
WIP Limit
Status

## Slide 17
04 / LET'S KANBAN
Questions?
Let's Kanban!
Stephens Insight Group | Facilitator Presentation