Enterprise Program & Project Management ¦ Individual Contributor Associate Project Manager

Level T1 ¦ Individual Contributor [Company] ¦ [Technology Organization]

Role Summary

Supports the delivery of projects by completing assigned planning, scheduling, and coordination tasks under close supervision. Develops foundational PM skills and gains exposure to project governance and reporting processes.

Key Responsibilities

| Primary Responsibilities - Maintains project schedules, task lists, and action-item logs under guidance - Assists in preparing project plans, kickoff materials, and milestone trackers - Supports a single well-scoped project or workstream; assists with meeting logistics - Tracks project progress; flags variances to the Project Manager | Additional Responsibilities - Identifies stakeholders and builds working relationships with team members - Provides task-level progress updates using standard templates (reviewed before distribution) - Recognizes and escalates project RAID items to the Project Manager - Supports stage-gate preparation, tollgate documentation, and project close-out |
| --- | --- |

Qualifications ¦ Competencies ¦ AI Maturity

| Minimum Qualifications - Bachelor's degree or equivalent experience - 0-3 years in project coordination or business operations Preferred Qualifications - CAPM in progress or foundational PM training - Familiarity with Microsoft Project, Smartsheet, Jira, or SharePoint - Exposure to PMI/PMBOK fundamentals | Core Competencies - Attention to detail - Written communication - Reliability - Curiosity - Time management - Team collaboration AI Maturity Level: AI Consumer / Learner - PM basics: project lifecycle, RAID, stage-gate - Microsoft Project, Smartsheet, Jira, SharePoint - AI copilots for meeting notes and status drafts - Foundational prompt engineering |
| --- | --- |

Job Code: [TBD] Level: T1 FLSA: Exempt [Company] ¦ Confidential

Enterprise Program & Project Management ¦ Individual Contributor Project Manager

Level T2 ¦ Individual Contributor [Company] ¦ [Technology Organization]

Role Summary

Independently manages one or two defined projects through the full project lifecycle. Develops and maintains project plans, manages stakeholder engagement, tracks RAID, and ensures delivery within scope, schedule, and budget.

Key Responsibilities

| Primary Responsibilities - Develops and maintains project plans, schedules, and milestone trackers for assigned projects - Leads project initiation, kickoff, status, and close-out meetings independently - Manages low-to-medium complexity projects across multiple functional teams - Tracks deliverables against plan; escalates critical path issues proactively | Additional Responsibilities - Maps and manages stakeholder engagement for assigned projects - Prepares and delivers project status communications with limited supervisory review - Captures RAID; supports mitigation planning; owns follow-through on action items - Tracks project financials: budget, forecast to complete, cost variance |
| --- | --- |

Qualifications ¦ Competencies ¦ AI Maturity

| Minimum Qualifications - Bachelor's degree or equivalent - 3-5 years of project management experience Preferred Qualifications - PMP in progress or CAPM certification - Microsoft Project, Smartsheet, Jira, or ServiceNow SPM experience - AI copilot experience for PM tasks | Core Competencies - Independent decision-making - Stakeholder engagement - Analytical thinking - Risk identification - Financial tracking - Continuous improvement AI Maturity Level: AI Practitioner - Full project lifecycle (PMI/PMBOK) - Microsoft Project, Smartsheet, Jira, ServiceNow SPM - Delivery analytics: milestone tracking, variance, EVM basics - AI copilots for PM: Copilot, Claude, Now Assist |
| --- | --- |

Job Code: [TBD] Level: T2 FLSA: Exempt [Company] ¦ Confidential

Enterprise Program & Project Management ¦ Individual Contributor Senior Project Manager

Level T3 ¦ Individual Contributor [Company] ¦ [Technology Organization]

Role Summary

Leads complex, multi-stakeholder projects and begins coordinating across related workstreams. Manages integrated schedules, owns stakeholder and executive reporting, drives RAID governance, and coaches T1/T2 Project Managers.

Key Responsibilities

| Primary Responsibilities - Develops integrated project plans for complex, multi-workstream projects - Leads steering committee presentations, executive status reviews, and go/no-go decisions - Manages complex projects spanning multiple business units or third-party partners - Identifies and manages interdependencies across related projects | Additional Responsibilities - Builds relationships with senior managers and directors; manages stakeholder expectations - Designs and publishes project status reports and executive dashboards - Leads RAID management across multiple functional teams; owns mitigation strategy - Coaches T1/T2 PMs on methodology, AI tools, and delivery best practices |
| --- | --- |

Qualifications ¦ Competencies ¦ AI Maturity

| Minimum Qualifications - Bachelor's degree required - 5-8 years of project management experience including complex multi-stakeholder projects Preferred Qualifications - PMP certification - Change management awareness or Prosci credential - AI-enabled PM workflow experience across a project team | Core Competencies - Cross-functional project leadership - Coaching and mentoring - Data-driven decisions - Financial literacy - Executive communication - AI-enabled workflow design AI Maturity Level: AI Integrator - Advanced PM tools: Planview, ServiceNow SPM, Jira Align - Power BI, Tableau delivery analytics - Earned value management and financial forecasting - Change management fundamentals (Prosci ADKAR) |
| --- | --- |

Job Code: [TBD] Level: T3 FLSA: Exempt [Company] ¦ Confidential

Enterprise Program & Project Management ¦ Individual Contributor Program Manager

Level T4 ¦ Individual Contributor [Company] ¦ [Technology Organization]

Role Summary

Leads a defined program of related projects delivering a strategic business outcome. Manages program governance, budget, cross-project dependencies, and executive stakeholder communications. Coaches Project Managers and applies AI for predictive program analytics.

Key Responsibilities

| Primary Responsibilities - Defines the program breakdown structure, integrated plan, and delivery roadmap - Manages cross-project schedule integration and milestone governance - Leads program governance boards, steering committees, and executive reviews - Resolves cross-project conflicts, resource contention, and escalated risks | Additional Responsibilities - Owns the program stakeholder map and executive reporting strategy - Manages program budget: CapEx/OpEx, forecast to complete, and reforecast cycles - Defines program governance framework, stage-gate standards, and PM methodology - Supports organizational change management planning for program adoption and business readiness |
| --- | --- |

Qualifications ¦ Competencies ¦ AI Maturity

| Minimum Qualifications - Bachelor's degree required; advanced degree preferred - 8-12 years PM experience including multi-project program leadership - PMP required Preferred Qualifications - PgMP in progress - Prosci or change management certification - AI-enabled program analytics and executive reporting experience | Core Competencies - Program governance - Executive communication - Financial stewardship - Organizational change management - Coaching PMs - Strategic alignment - AI-enabled analytics AI Maturity Level: AI Optimizer - Program management: integrated scheduling, cross-project governance, EVM - Planview, ServiceNow SPM, Clarity, Jira Align at program scale - Change management: Prosci ADKAR, change impact analysis - AI for program analytics: forecasting, budget variance, cross-project dependencies |
| --- | --- |

Job Code: [TBD] Level: T4 FLSA: Exempt [Company] ¦ Confidential

Enterprise Program & Project Management ¦ Individual Contributor Portfolio Manager

Level T5 ¦ Individual Contributor [Company] ¦ [Technology Organization]

Role Summary

Manages a portfolio of programs and projects aligned to a business domain or strategic theme. Owns portfolio investment governance, prioritization, and capacity planning. Advises VP and Director-level executives on portfolio health and strategic delivery risk.

Key Responsibilities

| Primary Responsibilities - Manages a portfolio of programs and projects aligned to a business domain; owns the portfolio roadmap - Leads portfolio capacity planning: balancing demand against delivery capacity - Drives portfolio-level risk identification and governance across all programs - Evaluates proposals for strategic alignment, feasibility, and investment priority | Additional Responsibilities - Serves as primary PM advisor to VP and Director executives on portfolio performance - Leads portfolio governance forums and investment review boards - Defines portfolio governance standards and investment review process - Deploys AI for portfolio investment analysis and strategic prioritization modeling |
| --- | --- |

Qualifications ¦ Competencies ¦ AI Maturity

| Minimum Qualifications - Bachelor's degree required; advanced degree strongly preferred - 12-15 years of program and portfolio management - PMP required Preferred Qualifications - PgMP strongly preferred; PfMP preferred - Prosci CMS or equivalent enterprise change management credential - AI-enabled portfolio analytics and governance reporting experience | Core Competencies - Portfolio governance - Executive advisory - Strategic alignment - Investment prioritization - Enterprise change management - Vendor governance - AI portfolio analytics AI Maturity Level: AI Strategist - Portfolio management: investment governance, capacity planning, strategic alignment, KPIs - Planview, ServiceNow SPM, Clarity at portfolio scale - Portfolio financial management: CapEx/OpEx, TBM concepts - AI for portfolio analytics: scenario modeling, prioritization, dashboard automation |
| --- | --- |

Job Code: [TBD] Level: T5 FLSA: Exempt [Company] ¦ Confidential

Enterprise Program & Project Management ¦ Individual Contributor Senior Portfolio Manager

Level T6 ¦ Individual Contributor [Company] ¦ [Technology Organization]

Role Summary

Most senior IC in the EPPM family. Leads enterprise portfolio governance, strategic investment management, and PM methodology. Advises C-suite on delivery strategy, investment performance, and strategic risk. Defines the enterprise AI-enabled PM strategy and responsible AI governance framework.

Key Responsibilities

| Primary Responsibilities - Defines enterprise portfolio management framework, delivery vision, and PM capability roadmap - Leads enterprise portfolio investment governance: Lean budgeting, investment review board standards - Aligns programs and portfolios across the enterprise; resolves major cross-portfolio conflicts - Plans long-term enterprise delivery capacity; defines PM roles and career standards | Additional Responsibilities - Advises C-suite, board committees, and external governance bodies on portfolio strategy - Presents portfolio health and investment performance to CIO, CFO, and CEO - Defines enterprise PM methodology, governance policy, and stage-gate standards - Defines enterprise AI-enabled PM strategy and responsible AI governance framework |
| --- | --- |

Qualifications ¦ Competencies ¦ AI Maturity

| Minimum Qualifications - Bachelor's degree required; advanced degree strongly preferred - 15+ years of program and portfolio management - PMP required Preferred Qualifications - PgMP required; PfMP strongly preferred - Enterprise change management leadership (Prosci CMS) - Responsible AI governance credential preferred | Core Competencies - Enterprise strategic thinking - Portfolio investment governance - Executive presence - Thought leadership - Enterprise transformation - Enterprise AI governance AI Maturity Level: Enterprise AI Delivery Leader - Enterprise portfolio governance: investment review, Lean budgeting, strategic alignment - Enterprise PM tooling strategy: Planview, ServiceNow SPM, Clarity - Enterprise AI governance: EU AI Act, NIST AI RMF, ISO/IEC 42001 - Responsible AI framework design for PM governance contexts |
| --- | --- |

Job Code: [TBD] Level: T6 FLSA: Exempt [Company] ¦ Confidential