## Slide 1
WORKSHOP GUIDE
ART Organization
A facilitator's guide to designing Agile Release Trains and their teams around the flow of value, not the org chart.
Stephens Insight Group
Facilitator Presentation
Notes: Welcome the group and introduce yourself as facilitator. Frame the session: today we will design how people and teams come together into one or more Agile Release Trains (ARTs) so value can flow with fewer handoffs. Confirm everyone has the ART Organization Worksheet open and that the value stream map from earlier work is available.

## Slide 2
01 / WHY THIS MATTERS
Boundaries decide how fast an ART can move
When teams are organized around functions or components, work waits in handoffs. Organizing around value puts everything needed to deliver inside one train.
1
Organize Around Value
Align each ART to a development value stream so the people who define, build, test, and release a solution plan and deliver together.
2
Reduce Cross-Team Dependencies
Shape team boundaries and team types so most work can be finished inside one team, and the rest flows through clear interaction modes.
3
Launch with Clear Roles
Name the Release Train Engineer, Product Management, System Architect, and Business Owners before the first PI Planning, not during it.
Notes: Ask: where does work wait today? Capture two or three examples on the board. Use them to anchor the three benefits. Reference SAFe Principle #10, Organize Around Value, which is the basis for designing ARTs around development value streams.

## Slide 3
02 / SESSION AGENDA
Seven steps to a launch-ready ART design
Work in order. Each step produces an input for the next. Plan for about three and a half hours, including a break.
1
Set the Stage
15 min
2
Confirm Value Stream and Solution Scope
20 min
3
Inventory People and Skills
30 min
4
Define ART Boundaries
30 min
5
Design Teams by Team Type
45 min
6
Map Dependencies and Interaction Modes
30 min
7
Assign ART Roles and Confirm Next Steps
20 min
Total: 190 minutes of working time
Notes: Walk through the agenda quickly. Emphasize that the session ends with a draft design plus a list of open decisions, not a final org chart. Decisions that need leadership authority go to the Open Decisions tab.

## Slide 4
03 / FACILITATION: STEP 1 OF 7
Set the Stage
Frame the purpose and agree on how the room will make design decisions.
State the goal: a draft ART and team design that organizes people around the flow of value
Agree on working norms: design for flow first, then fit people; no one loses their job in this room
Clarify decision rights: what the room can decide and what goes to the Open Decisions log
Confirm the agenda and that everyone can see the shared worksheet
1
FACILITATOR TIP
Many participants will worry about reporting lines. Name it early and park it in Open Decisions so it does not stall the design.
Notes: Step 1 (15 min): Frame the purpose and agree on how the room will make design decisions. State the goal: a draft ART and team design that organizes people around the flow of value Agree on working norms: design for flow first, then fit people; no one loses their job in this room Clarify decision rights: what the room can decide and what goes to the Open Decisions log Confirm the agenda and that everyone can see the shared worksheet Facilitator tip: Many participants will worry about reporting lines. Name it early and park it in Open Decisions so it does not stall the design.

## Slide 5
03 / FACILITATION: STEP 2 OF 7
Confirm Value Stream and Solution Scope
Agree which development value stream and solutions this ART design covers.
Review the operational value stream and the development value stream that supports it
List the solutions, products, or systems in scope and who the customer is
Mark anything explicitly out of scope so the room does not redesign the whole enterprise
Record each candidate ART in the ART Boundary Check tab
2
FACILITATOR TIP
If the value stream has not been identified yet, stop and schedule a Value Stream Mapping session first. ART design without it becomes an org chart exercise.
Notes: Step 2 (20 min): Agree which development value stream and solutions this ART design covers. Review the operational value stream and the development value stream that supports it List the solutions, products, or systems in scope and who the customer is Mark anything explicitly out of scope so the room does not redesign the whole enterprise Record each candidate ART in the ART Boundary Check tab Facilitator tip: If the value stream has not been identified yet, stop and schedule a Value Stream Mapping session first. ART design without it becomes an org chart exercise.

## Slide 6
03 / FACILITATION: STEP 3 OF 7
Inventory People and Skills
Make the people who do the work visible, with their skills and current allocation.
Review the People & Skills tab: everyone who defines, builds, tests, or releases the solution
Confirm primary and secondary skills, location, and time zone for each person
Flag people split across several teams or programs and note their allocation
Identify scarce skills that many teams will need
3
FACILITATOR TIP
Keep this factual. The goal is to see the real capacity and skill mix, not to evaluate individuals.
Notes: Step 3 (30 min): Make the people who do the work visible, with their skills and current allocation. Review the People & Skills tab: everyone who defines, builds, tests, or releases the solution Confirm primary and secondary skills, location, and time zone for each person Flag people split across several teams or programs and note their allocation Identify scarce skills that many teams will need Facilitator tip: Keep this factual. The goal is to see the real capacity and skill mix, not to evaluate individuals.

## Slide 7
03 / FACILITATION: STEP 4 OF 7
Define ART Boundaries
Draw ART boundaries around value, then check the size.
Group people and systems by the solution they help deliver, not by department
Check each candidate ART against the size range on the Instructions tab (SAFe: ARTs are generally 50 to 125 people)
If an ART is too large, split along value, such as customer segment or product line, not by component
If it is too small, confirm scope or combine with a related value stream
4
FACILITATOR TIP
Source for the size range: SAFe Agile Release Train article, framework.scaledagile.com/agile-release-train.
Notes: Step 4 (30 min): Draw ART boundaries around value, then check the size. Group people and systems by the solution they help deliver, not by department Check each candidate ART against the size range on the Instructions tab (SAFe: ARTs are generally 50 to 125 people) If an ART is too large, split along value, such as customer segment or product line, not by component If it is too small, confirm scope or combine with a related value stream Facilitator tip: Source for the size range: SAFe Agile Release Train article, framework.scaledagile.com/agile-release-train.

## Slide 8
03 / FACILITATION: STEP 5 OF 7
Design Teams by Team Type
Form teams of typically ten or fewer and give each one a clear type and mission.
Start with stream-aligned teams that own a slice of value end to end
Add platform, complicated subsystem, and enabling teams only where they reduce load on stream-aligned teams
Fill the Team Design tab: type, mission, systems owned, Product Owner, Scrum Master or Team Coach
Watch the Size Check column and rebalance teams that are over the maximum
5
FACILITATOR TIP
Team types come from Team Topologies (Skelton and Pais), applied to SAFe in the article Organizing Agile Teams and ARTs: Team Topologies at Scale.
Notes: Step 5 (45 min): Form teams of typically ten or fewer and give each one a clear type and mission. Start with stream-aligned teams that own a slice of value end to end Add platform, complicated subsystem, and enabling teams only where they reduce load on stream-aligned teams Fill the Team Design tab: type, mission, systems owned, Product Owner, Scrum Master or Team Coach Watch the Size Check column and rebalance teams that are over the maximum Facilitator tip: Team types come from Team Topologies (Skelton and Pais), applied to SAFe in the article Organizing Agile Teams and ARTs: Team Topologies at Scale.

## Slide 9
03 / FACILITATION: STEP 6 OF 7
Map Dependencies and Interaction Modes
Make every remaining dependency explicit and decide how teams will interact.
List each dependency in the Dependency Matrix: who needs what from whom, and how often
Choose an interaction mode: Collaboration, X-as-a-Service, or Facilitating
Treat any dependency flagged as crossing ART boundaries as a design signal
Revisit team or ART boundaries where one change removes several dependencies
6
FACILITATOR TIP
Interaction modes come from Team Topologies key concepts (teamtopologies.com/key-concepts).
Notes: Step 6 (30 min): Make every remaining dependency explicit and decide how teams will interact. List each dependency in the Dependency Matrix: who needs what from whom, and how often Choose an interaction mode: Collaboration, X-as-a-Service, or Facilitating Treat any dependency flagged as crossing ART boundaries as a design signal Revisit team or ART boundaries where one change removes several dependencies Facilitator tip: Interaction modes come from Team Topologies key concepts (teamtopologies.com/key-concepts).

## Slide 10
03 / FACILITATION: STEP 7 OF 7
Assign ART Roles and Confirm Next Steps
Name the people who will run the train and agree what happens next.
Confirm the RTE, Product Management, System Architect, and Business Owners for each ART
Review open roles on the ART Roles tab and assign an owner to fill each one
Read back the Open Decisions log with owners and due dates
Agree on the date to review the design with leadership and the next ART launch milestone
7
FACILITATOR TIP
Close by reading back the draft design in two or three sentences per ART. If the room cannot say it simply, the boundary is not clear yet.
Notes: Step 7 (20 min): Name the people who will run the train and agree what happens next. Confirm the RTE, Product Management, System Architect, and Business Owners for each ART Review open roles on the ART Roles tab and assign an owner to fill each one Read back the Open Decisions log with owners and due dates Agree on the date to review the design with leadership and the next ART launch milestone Facilitator tip: Close by reading back the draft design in two or three sentences per ART. If the room cannot say it simply, the boundary is not clear yet.

## Slide 11
03 / FACILITATION: REFERENCE
Four team types, three interaction modes
Use this slide during Steps 5 and 6. Every team should fit one type, and every dependency should have one mode.
Stream-aligned
Aligned to a flow of work from a segment of the business domain. Owns outcomes end to end.
Platform
Provides internal services that speed up stream-aligned teams.
Complicated Subsystem
Owns a component that needs deep specialist knowledge.
Enabling
Helps other teams overcome obstacles and build missing capabilities, then moves on.
Collaboration
Work closely together for a defined period to discover something new.
X-as-a-Service
One team provides, another consumes, with minimal interaction.
Facilitating
One team helps and mentors another to remove obstacles.
Source: Team Topologies, Key Concepts (teamtopologies.com/key-concepts); SAFe, Organizing Agile Teams and ARTs: Team Topologies at Scale.
Notes: Keep this slide up during team design. Remind the room not to invent hybrid team types. If a proposed team does not fit one of the four, its mission is probably unclear.

## Slide 12
04 / EXPECTED OUTPUTS
What the room walks away with
A successful session produces a draft design that leadership can review, plus a clear list of what still needs a decision.
1
ART Design Summary
Each ART's value stream, solutions, size, and team count from the ART Boundary Check tab.
2
Team Roster by ART
Every person assigned to a proposed team, with allocation, from People & Skills.
3
Team Type Map
Each team's type, mission, and systems owned from Team Design.
4
Dependency Matrix
Remaining dependencies with an interaction mode and an owner for each mitigation.
5
Open Decisions Log
Decisions that need leadership authority, with owners and due dates.
Notes: Confirm each output exists in the worksheet before closing. Assign one person to share the worksheet and summary within 24 hours.

## Slide 13
05 / AFTER THE WORKSHOP
Turn the draft design into a launch plan
An ART design that stays in a spreadsheet changes nothing. Review it, decide, and schedule the launch.
1
Share the worksheet and a one-page design summary with participants and Business Owners within 24 hours
2
Review the draft with leadership and close the Open Decisions items by their due dates
3
Communicate team assignments to every affected person before any announcement goes wide
4
Fill open ART roles and confirm Product Owners and Scrum Masters or Team Coaches for each team
5
Set the date for ART launch readiness and the first PI Planning event
6
After the first PI, revisit boundaries and dependencies using what the teams learned
Notes: Close by thanking the group. Remind them that ART design is never finished; boundaries should be revisited as the teams learn. Confirm the date of the leadership review before people leave.