## Slide 1
WORKSHOP GUIDE
Lean Business Case
A facilitator's guide to turning a promising epic into a testable, fundable hypothesis and a clear go/no-go recommendation.
Stephens Insight Group | Facilitator Presentation
Notes: Title slide. Introduce yourself, name the epic under discussion, and state the goal: leave with a completed Lean Business Case and a go/no-go recommendation the Epic Owner can bring to Lean Portfolio Management.

## Slide 2
01 / WHY THIS MATTERS
A business case should test an idea, not just justify it
Traditional business cases take weeks and assume the plan is right. A Lean Business Case captures just enough to make an investment decision and learn fast.
1
Test Before You Fund
Frame the epic as a hypothesis with measurable outcomes, so the portfolio learns whether the idea works before committing to the full build.
2
Compare Investments Fairly
One lightweight, consistent format lets Lean Portfolio Management weigh competing epics side by side instead of reading long, inconsistent documents.
3
Cap the Cost of Learning
A defined MVP with its own cost estimate limits how much is spent before the hypothesis is proven or disproven.
Lean Business Case Workshop Guide
Notes: Ask the group: think of a large initiative that was funded in full and later stalled. What would we have learned sooner with a smaller first step? Use the answers as a bridge into the session.

## Slide 3
02 / SESSION AGENDA
Seven steps from epic idea to go/no-go recommendation
Work in order. Each step's output feeds the next, and the template mirrors this flow tab by tab.
1
Set the Stage
10 min
2
Frame the Epic Hypothesis
25 min
3
Define Outcomes and Leading Indicators
25 min
4
Scope the MVP
25 min
5
Estimate Costs
20 min
6
Surface Risks and Assumptions
15 min
7
Make the Go/No-Go Recommendation
15 min
Lean Business Case Workshop Guide
Notes: Walk through the agenda briefly. Total run time is about 2 hours 15 minutes; add a short break after step 4 for longer sessions. Confirm any hard stops before you begin.

## Slide 4
03 / FACILITATION: STEP 1 OF 7
Set the Stage
Frame the purpose: make a fast, evidence-based investment decision, not write a perfect document.
Confirm the epic in scope, the Epic Owner, and who will make the final decision (typically Lean Portfolio Management)
Explain the Lean Business Case sections and how they map to the template tabs
Agree on working norms: assumptions are stated openly, opinions are tagged as opinions, and unknowns are captured instead of debated
Display the Lean Business Case Template on a shared screen for the full session
FACILITATOR TIP
Say it plainly at the start: "A No-Go today is a good outcome if it saves us from funding the wrong thing." It lowers the pressure to oversell the epic.
Lean Business Case Workshop Guide
Notes: Keep this short. The goal is shared understanding of the purpose and the decision path, not a lecture on SAFe.

## Slide 5
03 / FACILITATION: STEP 2 OF 7
Frame the Epic Hypothesis
Write the Epic Hypothesis Statement together, one clause at a time.
For [customers] who [do something]: name a specific customer group, not "everyone"
The [solution] is a [something] that [provides this value]: describe the value, not the feature list
Unlike [current solution], our solution [does something better]: make the comparison concrete
Read the assembled statement aloud from the template and test it: would a customer recognize the problem?
FACILITATOR TIP
If the group cannot agree on who the customer is, stop and resolve that first. Every later step depends on it.
Lean Business Case Workshop Guide
Notes: Use the Epic Hypothesis tab. The assembled statement builds automatically from the clause inputs.

## Slide 6
03 / FACILITATION: STEP 3 OF 7
Define Outcomes and Leading Indicators
Translate the hypothesis into measurable business outcomes and early signals.
List two to four business outcomes the epic should produce if the hypothesis is true
For each outcome, define at least one leading indicator that can move within the first PI or two
Capture a baseline and a target for each indicator, plus the data source and an owner
Challenge lagging-only measures: revenue next year cannot tell you whether to pivot next quarter
FACILITATOR TIP
Ask "What would we see in the first eight weeks after release if this is working?" The answers are usually your best leading indicators.
Lean Business Case Workshop Guide
Notes: Use the Outcomes and Indicators tab. Push for numbers, even rough ones, over adjectives like 'better' or 'faster'.

## Slide 7
03 / FACILITATION: STEP 4 OF 7
Scope the MVP
Define the smallest build that can prove or disprove the hypothesis.
List candidate MVP features and, for each, what it will let the team learn
Cut anything that does not test the hypothesis; it belongs in the full implementation, not the MVP
Draw the scope boundary: record what is explicitly in and out of scope
Capture nonfunctional requirements that the MVP must still meet (security, compliance, availability)
FACILITATOR TIP
If the MVP looks like the full solution with a smaller name, ask: "Which single assumption are we most worried about, and what is the least we can build to test it?"
Lean Business Case Workshop Guide
Notes: Use the MVP and Scope tab. Out-of-scope items are just as valuable to record as in-scope ones.

## Slide 8
03 / FACILITATION: STEP 5 OF 7
Estimate Costs
Estimate the MVP cost and the full implementation cost, with assumptions visible.
Confirm the cost-per-team-per-sprint and sprints-per-PI assumptions with Finance before the session
Estimate internal effort as teams times sprints for both the MVP and the full implementation
Add external costs such as vendor licensing, contractors, or research directly
Review the MVP-as-a-percentage-of-full-cost figure; a very high percentage usually means the MVP is too big
FACILITATOR TIP
Use ranges and t-shirt sizes early. Precision is not the goal; a cost estimate the group understands and trusts is.
Lean Business Case Workshop Guide
Notes: Use the Cost Estimate tab. Yellow cells are assumptions; confirm them before the session so the group is not debating rates live.

## Slide 9
03 / FACILITATION: STEP 6 OF 7
Surface Risks and Assumptions
Name what must be true for the case to hold, and how you will find out quickly.
List the key assumptions behind the hypothesis, outcomes, and cost estimate
Add the risks that could undermine the case: technical, market, compliance, or dependency risks
Rate each by impact and assign an owner
For every high-impact item, agree on how it will be tested or mitigated, ideally inside the MVP
FACILITATOR TIP
The riskiest assumption should shape the MVP. If it does not, revisit step 4 before moving on.
Lean Business Case Workshop Guide
Notes: Use the Risks and Assumptions tab. High-impact items count toward the Go/No-Go summary automatically.

## Slide 10
03 / FACILITATION: STEP 7 OF 7
Make the Go/No-Go Recommendation
Review the completed case and record the Epic Owner's recommendation.
Walk the readiness check on the Go-No-Go tab and resolve any criteria marked No
Record the recommendation: Go, No-Go (return to analysis), or No-Go (reject), with a short rationale
Define pivot-or-persevere criteria now, tied to the leading indicators, so the post-MVP decision is not improvised
Confirm who presents the case to Lean Portfolio Management and by when
FACILITATOR TIP
A recommendation without pivot-or-persevere criteria is only half a decision. Agree on what evidence will change the plan before anyone is invested in the answer.
Lean Business Case Workshop Guide
Notes: Close by reading back the recommendation and the pivot-or-persevere criteria. Capture any open actions with an owner and a date.

## Slide 11
04 / EXPECTED OUTPUTS
What the team walks away with
A successful session produces a decision-ready case: a testable hypothesis, a bounded first investment, and a clear recommendation.
1
Completed Lean Business Case
A filled-in template covering the Epic Hypothesis Statement, business outcomes, leading indicators, scope, and risks, ready for portfolio review.
2
MVP with a Cost Estimate
A clearly bounded MVP with its own cost estimate alongside the full implementation estimate, so the first investment is explicit.
3
Go/No-Go Recommendation
The Epic Owner's recommendation, rationale, and pivot-or-persevere criteria, ready to bring to Lean Portfolio Management.
Lean Business Case Workshop Guide
Notes: Review the three outputs. Ask which one feels weakest right now and agree on who will strengthen it before the portfolio review.

## Slide 12
05 / AFTER THE WORKSHOP
Bring the case forward, then let the evidence decide
A Lean Business Case earns its value when it is reviewed, decided, and revisited as the MVP produces real data.
Share the completed template with participants within 24 hours of the session
Schedule the Lean Portfolio Management review and confirm who presents the case
Update the epic in the portfolio backlog with the recommendation and a link to the case
Track the leading indicators from the first MVP release and review them every PI
Hold a pivot-or-persevere check when the MVP has produced enough data to decide
Stephens Insight Group | stephensinsightgroup.com
Notes: Closing slide. Confirm the date of the portfolio review before people leave, and leave time for questions.