## Slide 1
FACILITATOR PRESENTATION
Portfolio Charter Workshop
Define what your portfolio exists to do, what it owns, and how it will be governed.
Capital In. Value Out.
Notes: Welcome participants and introduce yourself. Explain that the goal of today's session is a draft Portfolio Charter that Business Owners recognize as theirs: what the portfolio exists to do, what it owns, and how it will be governed. Confirm the session length (plan for three to four hours) and point out breaks.

## Slide 2
WHY WE ARE HERE
Session Objectives
01
Agree on Purpose
Write one shared statement of why this portfolio exists, who it serves, and what it will not do.
02
Draw the Boundaries
Confirm the value streams, solutions, customers, and budget the portfolio owns.
03
Set the Rules
Agree on guardrails, decision rights, KPIs, and how the charter will be governed and reviewed.
Notes: Frame the three outcomes for the session. Emphasize that we are leaving with a decision-ready draft, not a perfect document. Anything we cannot resolve today goes on the Open Questions list with an owner and due date.

## Slide 3
AGENDA
How We Will Spend the Session
1
Set the Stage
15 min
2
Define Purpose and Vision
30 min
3
Draw the Boundaries
40 min
4
Align to Strategy
30 min
5
Set Budget and Guardrails
40 min
6
Agree on Governance and Measures
30 min
7
Confirm Next Steps
15 min
Total: about 3.5 hours, including a 10-minute break
Notes: Walk through the agenda. Timings total about 3.5 hours including a 10-minute break after Align to Strategy. Adjust timeboxes for your portfolio: portfolios with many value streams or contested boundaries may need more time on steps 3 and 5, or a second session.

## Slide 4
STEP 1: SET THE STAGE
What Is a Portfolio Charter?
A short, leadership-agreed definition of what a portfolio exists to do: the value streams and solutions it contains, the customers it serves, the strategic themes it advances, the budget and guardrails it operates within, and how decisions get made.
Builds on the SAFe Portfolio Canvas and portfolio vision to give Lean Portfolio Management one shared starting point.
01
Shared Purpose
One agreed statement of why the portfolio exists and what it will not do.
02
Clear Boundaries
Value streams, solutions, and budget the portfolio owns.
03
Governance That Holds
Decision rights, guardrails, and measures agreed up front.
Notes: Set the stage: explain why this portfolio needs a charter now and which upcoming decisions it will inform (funding cycle, intake, restructure). Review the strategic themes and enterprise goals the portfolio is expected to support, using the pre-read. Keep this to about 15 minutes including the next two slides.

## Slide 5
STEP 1: SET THE STAGE
The Charter at a Glance
Purpose and Vision
Why the portfolio exists, who it serves, and where it is headed in 12 to 24 months
Boundaries
Value streams, ARTs, solutions, customers, and key partners in scope
Strategic Alignment
Which strategic themes each value stream advances, and where the gaps are
Budget and Guardrails
Budget by value stream, capacity allocation, and spending thresholds
Governance and Measures
Decision rights, forums, cadence, and three to five KPIs
Open Questions
Unresolved items with owners and due dates, closed before sign-off
Notes: Show the six sections we will complete today. Each maps to a tab in the Portfolio Charter Excel Template, so decisions can be captured live. Point to where the canvas is posted in the room or on the digital whiteboard.

## Slide 6
STEP 1: SET THE STAGE
Who Decides What Today
Lean Portfolio Manager
Facilitates and owns the charter after the session
Business Owners and Executives
Final say on purpose, budget, guardrails, and decision rights
Enterprise Architect
Technical strategy, shared platforms, and enabler needs
Value Stream and ART Leaders
Validate scope, customers, and dependencies for their area
Ground Rules
Decide or park it with an owner
Purpose before scope
Every guardrail names a number or owner
Facts from the pre-read, not memory
Notes: Clarify decision rights for the session itself: Business Owners have the final say on purpose, budget, and guardrails. Agree the ground rules. If a key Business Owner is missing, say so openly and decide whether to proceed or reschedule.

## Slide 7
STEP 2 OF 7
Define Purpose and Vision
Facilitator prompts
Who does this portfolio serve, and what value does it deliver?
What will be true in 12 to 24 months if we succeed?
What will this portfolio explicitly not do?
2
30 minutes
Activity
Silent writing: each participant drafts a one-sentence purpose. Cluster, then merge into one statement the room agrees on.
Output
Purpose statement, vision, and out-of-scope list
Notes: Give participants five minutes of silent writing before discussion so senior voices do not anchor the room. Cluster similar drafts, then merge into one statement. Test it: could a new ART leader read it and know whether a request belongs here? Capture the out-of-scope list explicitly; it prevents most future scope arguments. Record in the Portfolio Charter tab.

## Slide 8
STEP 3 OF 7
Draw the Boundaries
Facilitator prompts
Which value streams, ARTs, and solutions are inside this portfolio?
Who are the primary customers of each value stream?
Which shared services, platforms, and partners do we depend on?
What in the inventory belongs to another portfolio?
3
40 minutes
Activity
Walk the pre-filled Value Stream Scope tab row by row. Confirm, correct, or move each item.
Output
Confirmed value stream scope with owners and dependencies
Notes: Use the pre-filled Value Stream Scope tab. Go row by row: confirm the value stream, its ARTs and solutions, customers, and owner. When debate about boundaries stalls, record it as an open question with an owner rather than resolving it in the room. Watch for the org-chart anti-pattern: scope is defined by value streams and customers, not reporting lines.

## Slide 9
STEP 4 OF 7
Align to Strategy
Map each value stream to the strategic themes it advances. Gaps on either axis become leadership decisions.
Value Stream | Theme A | Theme B | Theme C | Theme D
Value Stream 1 | H | M |  | 
Value Stream 2 |  | H | L | 
Value Stream 3 |  |  |  | 
Illustrative example
Theme D has no value stream
Fund new work, re-scope a stream, or drop the theme?
Value Stream 3 supports no theme
Is it run-the-business work, or a candidate to sunset?
Notes: Timebox: 30 minutes. Enter the strategic themes in the Strategy Alignment tab, then rate each value stream H, M, or L for each theme. The tab flags themes with no supporting value stream and value streams with no theme. Do not try to solve the gaps here: record each as a candidate epic or leadership decision on the Open Questions tab. Take the 10-minute break after this step.

## Slide 10
STEP 5 OF 7
Set Budget and Guardrails
Facilitator prompts
Is the current budget allocation by value stream still right?
What share of capacity goes to business features, enablers, and support?
Above what threshold does an epic need portfolio approval?
Which decisions are delegated to value streams?
5
40 minutes
Activity
Review budget in the Scope tab, set capacity allocation targets, then draft guardrails and decision rights.
Output
Capacity allocation, spending guardrails, and decision rights
Notes: This is where most debate happens; protect the timebox. Start with capacity allocation, which must total 100 percent in the Guardrails and Decisions tab. Then draft spending guardrails. Challenge any guardrail without a number, threshold, or named decision owner. Finish with decision rights: what can value streams decide on their own, and what stays with portfolio leadership?

## Slide 11
STEP 6 OF 7
Agree on Governance and Measures
Facilitator prompts
Which forums govern this portfolio, and how often do they meet?
Which three to five KPIs show progress on our strategic themes?
Who owns the charter, and when will we review it?
6
30 minutes
Activity
Draft KPIs against each strategic theme, then fill in the governance forums table.
Output
Portfolio KPIs, governance forums, charter owner, and review cadence
Notes: Keep the KPI list short: three to five measures, each tied to a strategic theme, with a baseline, target, owner, and data source. If a baseline is unknown, capture the KPI anyway and add an open question to establish it. Agree the governance forums and cadence, name the charter owner, and set the review cadence: at least annually, and whenever strategic themes or portfolio structure change.

## Slide 12
WATCH FOR THESE
Common Anti-Patterns to Avoid
!
Writing it without Business Owners
If funders do not help write it, they will not use it to decide.
!
Turning scope into an org chart
Define scope by value streams and customers, not reporting lines.
!
Guardrails with no thresholds
Every guardrail names a number, a threshold, or a decision owner.
!
A one-time artifact
Review at least annually and whenever strategy or structure changes.
Notes: Use this slide as a check before closing, or show it earlier if the session drifts into one of these patterns. The most common failure is a charter written by the PMO alone: it becomes a document, not an agreement.

## Slide 13
STEP 7 OF 7
Confirm Next Steps
Before we leave the room
Read back the draft charter, section by section
Confirm every open question has an owner and due date
Schedule the sign-off review
Agree where the charter will be published
Within 48 hours
Share the draft charter, completed template, and open questions
Within 1 to 2 weeks
Resolve open questions and hold the sign-off review
After sign-off
Publish the charter and use it to set up Portfolio Kanban, intake, and budget reviews
At least annually
Review and update the charter
Notes: Timebox: 15 minutes. Read the draft back section by section and get a visible yes from Business Owners. Confirm owners and due dates for every open question. Schedule the 60-minute sign-off review one to two weeks out, and send the follow-up communication within 48 hours.

## Slide 14
THANK YOU
Capital In. Value Out.
Questions about running your Portfolio Charter Workshop, or want SIG to facilitate it?
stephensinsightgroup.com
info@stephensinsightgroup.com
(616) 724-0297
Notes: Close by thanking participants, restating the date of the sign-off review, and confirming who will send the follow-up communication.